## Status Report for the period July 29, 2009 – September 15, 2009

## Accomplishments & Milestones for the period:

- Awarded system requirements development services contract to North Highland.

- Established the Project Management Team and Project Director (Tom McCullion) on board.  The Project Management Team will be housed in the Winewood Building along with the UC Reengineering Team.

- Developed an RFQ to procure a third party vendor to perform Independent Validation and Verification (IV&V) services – anticipated release September 25.

- Approved the Operational Work Plan.

- Began Current State Process Analysis activities

  - Reviewed current documentation

  - Indentified and assigned subject matter experts for processes

  - Began scheduling and conducting initial interviews with subject matter experts

## Anticipated Next Steps & Key Action Items:

- Release RFQ for IV&V services.

- Develop the LBC request for the next budget release.

- Continue Current State Process Analysis activities

  - Continue interviews with subject matter experts (Tallahassee)

  - Schedule site visits to Ft. Lauderdale and Orlando

  - Schedule Current State Process Workshops (Tallahassee)

- Name the Department of Revenue representative to the Project Team.

## Budget (Procurement Support Contracts):

- No expenditures

## Issues for Management Attention:

- None Identified

## Attachments:

- None